A Sprint fixed period or duration in which a team works to complete a set of tasks

In Agile methodology, a Sprint is a fixed period during which a team works to complete a defined set of tasks. A sprint typically lasts 5 to 10 days and helps teams deliver work in small, manageable increments. An Epic is a large user story or feature that is too complex to complete in a single sprint. Therefore, it is broken down into smaller components called Stories, which are individual tasks that can be completed within a sprint.

Each story is assigned a Story Point to indicate the level of effort required to complete it. These points are often based on the Fibonacci sequence (1, 2, 3, 5, etc.) to reflect increasing complexity. A story point of 1 denotes a very easy task, 2 signifies an easy task, 3 indicates moderate complexity, and 5 reflects a difficult task.

For example, in Sprint 1, which spanned 5 days, the team focused on two Epics: Data Collection and Data Preprocessing. The stories completed included “Collection of Data” (2 points), “Loading Data” (1 point), “Handling Missing Values” (3 points), and “Handling Categorical Values” (2 points), resulting in a total of 8 story points.

In Sprint 2, which also lasted 5 days, the team worked on the Model Building and Deployment Epics. The stories included “Model Building” (5 points), “Testing the Model” (3 points), “Working HTML Pages” (3 points), and “Flask Deployment” (5 points), totaling 16 story points.

Overall, the team completed 24 story points across 2 sprints. Hence, the Velocity of the team, calculated as total story points divided by the number of sprints, is:

Velocity=242=12 story points per sprint\text{Velocity} = \frac{24}{2} = 12 \text{ story points per sprint}Velocity=224​=12 story points per sprint

This indicates that the team consistently delivers around 12 story points of work per sprint, which can be used for future sprint planning and capacity forecasting.